Project Design Phase-II

Data Flow Diagram & User Stories

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42231 |
| Project Name | BookNest - Online Book Marketplace |
| Maximum Marks | 4 Marks |

Data Flow Diagrams:

A Data Flow Diagram (DFD) is a traditional visual representation of the information flows within a system. A neat and clear DFD can depict the right amount of the system requirement graphically. It shows how data enters and leaves the system, what changes the information, and where data is stored.

Example: DFD Level 0 (Industry Standard)

Example: (Simplified)

User Stories

Use the below template to list all the user stories for the product.

| User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Acceptance criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Reader/Buyer | Browse Catalog | USN-1 | As a reader, I can view a list of books with title, author, and price. | Catalog shows books with details | High | Sprint-1 |
| Reader/Buyer | Book Details | USN-2 | As a reader, I can open a book detail page with images and description. | Detail page shows image and info | High | Sprint-1 |
| Reader/Buyer | Wishlist | USN-3 | As a reader, I can add and remove books from my wishlist. | Wishlist persists per user | Medium | Sprint-2 |
| Reader/Buyer | Order/Checkout | USN-4 | As a reader, I can buy a book by entering delivery address. | Order saved with address and status | High | Sprint-1 |
| Reader/Buyer | Order Tracking | USN-5 | As a reader, I can view my orders with status and dates. | Orders list shows status | Medium | Sprint-2 |
| Seller | Add Book | USN-6 | As a seller, I can add a book with image, price, and description. | Listing appears in catalog | High | Sprint-1 |
| Seller | Manage Listings | USN-7 | As a seller, I can view and delete my listed books. | Seller list updates after delete | High | Sprint-1 |
| Seller | Seller Orders | USN-8 | As a seller, I can view orders for my books. | Seller orders list is visible | Medium | Sprint-2 |
| Admin | Admin Management | USN-9 | As an admin, I can view and delete users, sellers, and books. | Admin panel changes reflect in lists | High | Sprint-2 |

DFD Level-0 summary: Users, sellers, and admins interact with the BookNest web app. The system exchanges data with the database for authentication, book catalog, wishlist, and orders. Outputs include order status, listings, and admin reports.