Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42231 |
| Project Name | BookNest - Online Book Marketplace |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can sign up and log in to the platform. | 3 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-1 | Browse Catalog | USN-2 | As a reader, I can view a list of books with key details. | 2 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-1 | Book Details | USN-3 | As a reader, I can open a book detail page with images and description. | 2 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-1 | Order/Checkout | USN-4 | As a reader, I can buy a book by entering delivery address. | 5 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-1 | Seller Listings | USN-5 | As a seller, I can add and manage my listed books. | 5 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-2 | Wishlist | USN-6 | As a reader, I can add and remove books from my wishlist. | 3 | Medium | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-2 | Order Tracking | USN-7 | As a reader, I can view my orders with status and dates. | 3 | Medium | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |
| Sprint-2 | Admin Management | USN-8 | As an admin, I can manage users, sellers, and books. | 5 | High | Dharmichand Sunil Kumar; Duggani Lashyakumari; Gowthami Padiga; Gundluri Mohankrishna |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 17 | 14 Days | 31 Jan 2026 | 13 Feb 2026 | 17 | 13 Feb 2026 |
| Sprint-2 | 11 | 14 Days | 14 Feb 2026 | 27 Feb 2026 | 11 | 27 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts